## Slide 1: Team Project - Team A
Online Dental Appointment Scheduling Website
Team Members:
Anton Andrews
Ashton Andrews
Carl Abbott
Mukesh Mahato

## Slide 2: Project Definition
Project Purpose Offer the ability for patients to schedule their dentist appointments online quickly and easily without needing to coordinate with staff.
Personas Patients, Dentists, Hygienists, Dental Surgeons, Back Office
Team Roles Product Owner - Anton Andrews Scrum Master - Ashton Andrews Development Team - Mukesh Mahato, Carl Abbott

## Slide 3: Initial Product Backlog
For the creation of the initial product backlog, we started by laying out how a user would navigate their way through the website. From that point we then fleshed-out all the potential features and options the user would have available to them on a page by page basis. This led to the initial product backlog being organized by web page. For example:
Landing Page
Enter a zip code to choose your location
Search bar for searching previously scheduled appointments
Option to choose between new patient or returning patient
Login Page
Name and Password fields
Option for Forget Password/Password Recovery
Guest – Contact Information Page, at the bottom of page, there is a Schedule an appointment

## Slide 4: Initial Product Backlog (cont.)
Login Page (cont.)
Profiles can look at previous scheduled appointments, view and make changes to upcoming appointments etc.
Guests can use a search bar to enter in ticket/appointment number to view an appointment, cancel, reschedule etc.
If patient continues as a guest, they will be prompted to enter in their contact information (Name, address, insurance) each time they attempt to schedule an appointment
Appointment Page
Choose type of appointment (Cleaning, filling etc.)
Date ranges, select if you prefer AM, PM etc.
See Available Appointments (Clickable button)
Drop down list of available dentist/hygienist based on previous choices
Once patient schedules appointment, client receives confirmation email.
Client can choose how they want to receive reminder emails, via SMS or email

## Slide 5: Revised Product Backlog
After our presentation of the initial product backlog to the class, and receiving feedback from Leah, we realized that the current product backlog was not organized in a way that would easily lend itself to being prioritized by the product owner or broken down into epics. With this in mind, we went back over the product backlog and reorganized it based on application features. This way a product owner could prioritize the application by feature and the features could become epics. For example:
- Schedule an appointment
Filter available times by AM/PM
Present available dates and times of staff
Select type of visit (General, cleaning etc.)
Present a list of available dentist/hygienist
Fill out contact information, i.e. Insurance
Appointment Code will be generated
- Receives a confirmation text/email
Clients can click on a link to visit their scheduled appointment
Email/text will have a detailed summary of the created appointment

## Slide 6: Revised Product Backlog (cont.)
- Patient registration system
Create a profile
  Enter/Edit Saved information, insurance
Create appointments
  Enter personal/insurance info of family members
  Prefill client’s contact/insurance information
Login
  Forgot Password
View profile
  View all scheduled appointments
- Feedback Survey
- Add appointment to device calendar
- View Appointment
- Customer Support
Can call receptionist/front desk if there are issues
Can utilize online chatting for assistance/questions

## Slide 7: Current Product Backlog
Present Spreadsheet
Team A Product Backlog

## Slide 8: Splitting A User Story
When originally creating the stories for the product backlog, we created higher level stories that reflected the requirements within the project’s charter. Once we started our sprint planning we realized that we needed to start splitting those stories in to smaller stories that could be accomplished within a sprint. This also added a lot of flexibility to the sprint planning process to pull stories in that would fit within our estimated capacity. For example:
Original Story
Split Stories

## Slide 9: Sprint Planning
Sprint Planning
For our sprint process we decided that we would run in 2 week sprints where the first day of the sprint would be for Sprint Planning and starting the sprint. We also decided that the first sprint would start on Nov. 26th so that meant that the sprint would end on Dec. 9th. With this being our first sprint we didn’t have any means of gauging our velocity, so we came up with an Estimated Capacity of 40 story points and pulled prioritized, estimated stories from the product backlog. We did this until we came up to enough stories that met our estimated capacity without going over.

## Slide 10: Sprint Review
Sprint 1 Review
For our sprint review process we determined that all of the sprint 1 stories have been completed except for the “Schedule Appointment - Contact Information - DB/API - Save Contact Information” story. That this story wasn’t started because the developers ran out of time working the other stories in the sprint. As a result, this made for 34 Story Points Completed for Sprint 1 and the 5 Story Points for the story not started went back on to the Product Backlog for the next Sprint Planning session.